JChat 3.0

Development Task Plan

Optimized for Claude Code — Atomic tasks with verification

Version 3.0  |  June 2026

Use with: JCHAT_3.0_MASTER_SPEC.docx + JCHAT_3.0_DESIGN_SYSTEM.docx

How to Use This Plan with Claude Code

This plan divides JChat 3.0 into atomic tasks. Each task is independent and verifiable. When something breaks, you know exactly which task to revisit.

Instructions for each Claude Code session:

- Open a new Claude Code session for each task

- Paste: "Read JCHAT_3.0_MASTER_SPEC.docx and JCHAT_3.0_DESIGN_SYSTEM.docx first"

- Then: "Execute Task [X.Y] from the Development Task Plan"

- After completion, run the verification checklist before moving to the next task

- If something breaks, return to that task number and say "Fix Task [X.Y]"

| Symbol | Meaning |
| --- | --- |
| XS / S / M / L / XL | Estimated effort: XS=30min, S=1h, M=2-3h, L=4-6h, XL=1+ day |
| Foundation | Core setup — no UI, just structure and config |
| UI Component | Reusable component — used across multiple screens |
| Screen | Full screen or page implementation |
| Logic | Business logic, state management, API calls |
| Integration | Connecting frontend to backend / third-party services |
| Testing | Validation and QA |

Plan Overview — 4 Stages, 68 Tasks

| Stage | Name | Tasks | Scope | Deliverable |
| --- | --- | --- | --- | --- |
| Stage 0 | Project Foundation | 8 tasks | Repo, config, tokens, navigation shell | Running app skeleton with design system |
| Stage 1 | Social & Auth | 18 tasks | Auth, profiles, feed, stories, DMs | Complete social layer — users can register, post, follow |
| Stage 2 | Businesses & Chat | 20 tasks | Business setup, chat rooms, employees, QR, pin, offers | Chat works with businesses, owners can manage rooms |
| Stage 3 | POS & Payments | 16 tasks | Menu, orders, KDS, Stripe, analytics, Super Admin | Full commerce — users can order and pay |
| Stage 4 | Native Map | 6 tasks | Google Maps, heatmap, geolocation, proximity | Live map with heatmap, pins, and proximity alerts |

STAGE 0 — Project Foundation

Set up the project skeleton, design tokens, and navigation before writing any feature code. Every task in Stages 1-4 depends on this stage being correct.

TASK 0.1  Project Initialization & Repo Setup

Type: Foundation   |   Effort: S   |   Dependencies: None

Files: package.json, .env.example, tsconfig.json, README.md

- Initialize React Native project with Expo (latest SDK)

- Initialize Next.js 14+ project for web/dashboard in /web subfolder

- Install core dependencies: supabase-js, stripe, tabler-icons-react-native, tabler-icons-react

- Configure TypeScript strict mode in both projects

- Set up .env.example with all required keys: SUPABASE_URL, SUPABASE_ANON_KEY, STRIPE_PK, GOOGLE_MAPS_KEY

- Initialize Git repo with .gitignore — never commit .env files

- Create README.md referencing the 3 spec documents

Verification checklist:

- App launches without errors on iOS simulator and Android emulator

- Web project runs on localhost:3000

- TypeScript compiles with zero errors

- No .env file committed to repo

TASK 0.2  Design System Tokens — CSS & React Native

Type: Foundation   |   Effort: M   |   Dependencies: 0.1

Files: /web/styles/tokens.css, /mobile/theme/tokens.ts, /mobile/theme/colors.ts

- Create tokens.css with ALL variables from Design System Section 1 (Core Colors)

- Create tokens.ts for React Native with identical values as JS constants

- Implement dark/light mode switching via data-theme attribute (web) and useColorScheme (mobile)

- Create colors.ts exporting brand, surface, text, border, success, warning, danger tokens

- Test: render a div with each token color to verify all 40+ colors are correct

Verification checklist:

- All hex values match DESIGN_SYSTEM.docx Section 1 exactly

- Dark mode and light mode switch correctly

- No hardcoded hex values anywhere in the codebase

- TypeScript has full type safety on all color tokens

TASK 0.3  Dashboard Themes — 10 themes CSS

Type: UI Component   |   Effort: M   |   Dependencies: 0.2

Files: /web/styles/themes/dashboard.css, /web/hooks/useDashboardTheme.ts

- Create CSS class for each of the 10 dashboard themes from Design System Section 5

- Each class must define all 11 CSS variables: db-bg-base, db-bg-surface, db-bg-elevated, db-border, db-accent, db-accent-text, db-accent-bg, db-text-primary, db-text-secondary, db-text-tertiary, db-success

- Create useDashboardTheme hook that applies theme class to dashboard root

- Store selected theme in Supabase business profile (theme_id column)

- Create ThemePreview miniature component showing KPI card + chart in that theme

Verification checklist:

- All 10 themes render correctly with correct colors

- Switching themes updates UI instantly without page reload

- Theme persists after page refresh (stored in DB)

- ThemePreview component matches Design System Section 5 table exactly

TASK 0.4  Chat Room Themes — 15 themes

Type: UI Component   |   Effort: M   |   Dependencies: 0.2

Files: /mobile/theme/chatThemes.ts, /web/constants/chatThemes.ts

- Create CHAT_THEMES constant object with all 15 themes from Design System Section 6

- Each theme object must have: bg, topBg, border, accent, bubbleInBg, bubbleInText, bubbleOutBg, bubbleOutText, inputBg, tabActive, tabInactive

- Create ChatThemePreview miniature component (used in dashboard selector)

- Wire theme selection in dashboard to save theme_id per room in Supabase

- Create getChatTheme(themeId) helper function used by ChatRoom component

Verification checklist:

- All 15 chat themes render with correct colors in preview

- Theme object has all required keys with no undefined values

- getChatTheme returns correct object for each themeId 1-15

- Themes match Design System Section 6 table exactly

TASK 0.5  Profile Themes — 15 themes

Type: UI Component   |   Effort: M   |   Dependencies: 0.2

Files: /mobile/theme/profileThemes.ts, /mobile/components/profile/ProfileThemeSelector.tsx

- Create PROFILE_THEMES constant with all 15 themes from Design System Section 7

- Each theme: coverBg, avatarBorder, nameColor, statsBg, statsBorder, statsValColor, btn1Bg, btn1Color, btn2Bg, btn2Color, tabActive, tabInactive, cellColors(array)

- Build ProfileThemeSelector grid component (15 miniature previews in 3-col grid)

- Wire selection to save profile_theme_id in Supabase users table

- Apply theme in ProfileScreen using user.profileThemeId

Verification checklist:

- All 15 profile themes render in selector grid

- Selecting a theme updates the profile immediately

- Theme persists after app restart

- Miniature previews match Design System Section 7 exactly

TASK 0.6  Supabase Schema — Full Database Setup

Type: Foundation   |   Effort: L   |   Dependencies: 0.1

Files: /supabase/migrations/001_initial_schema.sql

- Create all tables: users, businesses, rooms, messages, orders, order_items, menu_categories, menu_items, employees, offers, pinned_messages, gifts, check_ins, loyalty_points, reviews, disputes, trials

- Add columns for theme IDs: businesses.dashboard_theme_id, rooms.chat_theme_id, users.profile_theme_id

- Add rooms.password_hash column (bcrypt), rooms.is_password_protected boolean

- Set up Row Level Security (RLS) policies for all tables

- Create Supabase Realtime subscriptions for messages, orders, service_calls

- Add indexes on frequently queried columns: user_id, business_id, room_id, created_at

- Create database triggers for: updated_at timestamps, order status changes

Verification checklist:

- All tables created with correct columns and types

- RLS policies prevent unauthorized data access

- Realtime subscriptions work for messages table

- All foreign key constraints are set correctly

- Migrations run cleanly from scratch

TASK 0.7  Navigation Shell — Mobile

Type: Foundation   |   Effort: M   |   Dependencies: 0.3-0.6

Files: /mobile/navigation/AppNavigator.tsx, /mobile/navigation/tabs/BottomTabs.tsx

- Set up React Navigation v6 with bottom tabs: Map, Nearby, DMs, Friends, Profile

- Bottom tab icons: ti-map, ti-building-store, ti-message, ti-users, ti-user (from Design System Section 10)

- Active tab color: #5C7CFA | Inactive: #636366

- Create Auth stack (Splash, Welcome, Login, Register Step 1, Register Step 2)

- Create placeholder screens for all 5 tabs — empty screens with correct titles

- Implement auth guard: unauthenticated → Auth stack, authenticated → Main tabs

- Handle deep linking for QR code scans (jchat://room/:id)

Verification checklist:

- App shows auth stack when not logged in

- App shows bottom tabs when logged in

- All 5 tabs are tappable with correct icons

- Auth guard redirects correctly

- Deep link opens correct room screen

TASK 0.8  Navigation Shell — Dashboard (Web)

Type: Foundation   |   Effort: M   |   Dependencies: 0.3-0.7

Files: /web/app/dashboard/layout.tsx, /web/components/dashboard/Sidebar.tsx

- Create dashboard layout with 48px sidebar + main content area

- Implement all 13 sidebar icons from Design System Section 10.2

- Active state: background #1a1d2e + left border 2px #5C7CFA + icon color #378ADD

- Add notification badges on Orders (pending count) and Alerts (unread count)

- Create placeholder pages for all 13 dashboard sections

- Implement theme application: apply data-db-theme class from business.dashboard_theme_id

- Top bar: business name + plan badge + Cmd+K search trigger + clock + avatar

- Protect all dashboard routes — redirect to login if not authenticated as business owner

Verification checklist:

- Sidebar renders all 13 icons correctly

- Active state shows blue accent and left border

- Theme switching updates all dashboard colors instantly

- All 13 section pages are reachable

- Unauthenticated users are redirected to login

STAGE 1 — Social & Auth

Build the complete user-facing social layer. All screens must implement both light and dark mode.

TASK 1.1  Splash Screen

Type: Screen   |   Effort: XS   |   Dependencies: 0.2, 0.5

Files: /mobile/screens/auth/SplashScreen.tsx

- Dark background #060810 with animated city map SVG (streets, blocks, heatmap circles)

- Map pins visible through dark gradient overlay

- Center: logo icon (map pin in #5C7CFA square, 72x72, radius 20px) + wordmark "JChat" + tagline "WHERE YOU ARE"

- Loading dots animation (3 dots fade in sequence)

- Auto-navigate to Welcome after 2.5 seconds (or after auth check completes)

- No user interaction required on this screen

Verification checklist:

- Splash renders in under 300ms

- Map background is visible through gradient

- Logo matches Design System brand identity exactly

- Auto-navigates after 2.5s or auth check

TASK 1.2  Welcome Screen

Type: Screen   |   Effort: S   |   Dependencies: 1.1

Files: /mobile/screens/auth/WelcomeScreen.tsx

- Full-screen dark gradient background (#060810 → #0d1030)

- Logo icon (56px) + title "The people around you are waiting" + subtitle

- Navigation dots (4 dots, first active in #5C7CFA)

- Two buttons: "Get started" (primary #5C7CFA) + "Log in" (ghost, border #2a2a3e)

- Both buttons full width, 44px height, radius 14px

Verification checklist:

- "Get started" navigates to Register Step 1

- "Log in" navigates to Login screen

- Buttons are tappable with 44px minimum touch target

- Both dark and light system themes render correctly

TASK 1.3  Login Screen

Type: Screen   |   Effort: M   |   Dependencies: 1.1, 0.6

Files: /mobile/screens/auth/LoginScreen.tsx

- Face ID / Touch ID button as PRIMARY option (large card, 36x36 icon, #5C7CFA background)

- Social login row: Google + Apple side by side (secondary style)

- Divider: "or continue with email"

- Email input + Password input with show/hide toggle (ti-eye)

- "Forgot password?" link right-aligned in #5C7CFA

- Sign in button (primary, full width)

- "Don't have an account? Sign up" link at bottom

- Implement Supabase Auth: email/password + Google OAuth + Apple Sign-In

- Show error toast for wrong credentials

Verification checklist:

- Face ID login works on device

- Google OAuth opens browser and returns token

- Apple Sign-In works on iOS

- Wrong password shows error toast not crash

- Successful login navigates to main tabs

TASK 1.4  Register Screen — Step 1

Type: Screen   |   Effort: M   |   Dependencies: 1.3

Files: /mobile/screens/auth/RegisterStep1Screen.tsx

- Progress bar: 2 dots at top (first filled, second empty)

- Title "Create account" + subtitle

- Social signup row: Google, Apple, Facebook (3 equal buttons)

- Divider "or with email"

- Fields: Full name, Email, Password (with show/hide), Confirm password

- Validate: password min 8 chars, emails match, no empty fields

- "Continue" button navigates to Step 2 only if validation passes

- "Already have an account? Log in" link

- Store temp data in local state (not yet saved to Supabase)

Verification checklist:

- All 4 fields validate correctly before proceeding

- Mismatched passwords show inline error

- Social signup buttons navigate to OAuth flows

- Step 2 receives name/email/password from Step 1

TASK 1.5  Register Screen — Step 2

Type: Screen   |   Effort: M   |   Dependencies: 1.4

Files: /mobile/screens/auth/RegisterStep2Screen.tsx

- Progress bar: both dots filled

- Title "Almost there!" + subtitle

- Date of birth picker — enforce 18+ on submission (show error if under 18)

- Language selector: dropdown showing flag + "English" or "Espanol"

- @username field with @ prefix icon, real-time availability check via Supabase

- Terms checkbox: links open in-app browser to Terms and Privacy Policy

- "Create my account" button with celebration emoji

- On success: create user in Supabase Auth + users table, navigate to Onboarding

Verification checklist:

- Users under 18 get clear error message and cannot proceed

- Username availability checks debounced (300ms)

- Duplicate username shows error inline

- Account creation writes to both Supabase Auth and users table

- Terms links open correctly in in-app browser

TASK 1.6  Onboarding — 4 Screens

Type: Screen   |   Effort: M   |   Dependencies: 1.5

Files: /mobile/screens/onboarding/OnboardingScreen.tsx

- Single screen component with 4 states (currentStep 0-3)

- Background: dark gradient matching splash

- Each screen: illustration icon (60px, themed color, rounded square), title, description

- Screen 1: ti-users icon #5C7CFA | "The people around you are waiting"

- Screen 2: ti-map icon #1D9E75 | "See what's happening right now"

- Screen 3: ti-messages icon #D85A30 | "Chat, order, and connect"

- Screen 4: ti-rocket icon #5C7CFA glow | "You're all set"

- Progress dots: active = 20px wide pill, inactive = 8px dot

- Next button: steps 1-3 show "Next", step 4 shows "Explore the map" with gradient

- Skip button: top-right on steps 1-3, hidden on step 4

- Mark onboarding_completed = true in Supabase after step 4

Verification checklist:

- All 4 screens render with correct copy from MASTER_SPEC Section 4.3

- Progress dots update correctly on each step

- Skip navigates directly to main tabs

- Step 4 button has indigo-to-purple gradient

- Completing onboarding sets flag in DB so it never shows again

TASK 1.7  User Profile Screen

Type: Screen   |   Effort: L   |   Dependencies: 0.5, 1.5, 1.6

Files: /mobile/screens/profile/ProfileScreen.tsx, /mobile/components/profile/ProfileHeader.tsx

- Cover photo (full width, 80px height) with edit button overlay for own profile

- Avatar (44px, circle, border 3px in theme color) positioned bottom-left of cover

- Name, @username, verified badge (if applicable)

- Bio text (up to 150 chars)

- Stats row: Posts count, Followers count, Following count

- Action buttons: Follow (primary) + Message (secondary) for other users; Edit Profile for own

- Profile tabs with ICONS only (no text): ti-grid-dots, ti-movie, ti-map-pin, ti-gift, ti-bookmark

- Tab active underline in profile theme accent color

- Posts grid: 3-column, square thumbnails

- Apply profileTheme from user.profile_theme_id (Section 7)

- ProfileThemeSelector accessible from Edit Profile

Verification checklist:

- All 5 tabs are tappable and show correct content

- Profile theme applies cover, buttons, and tab colors correctly

- Own profile shows Edit Profile button not Follow

- Follow/unfollow updates count in real-time

- Avatar and cover photo upload work correctly

TASK 1.8  Edit Profile Screen

Type: Screen   |   Effort: M   |   Dependencies: 1.7

Files: /mobile/screens/profile/EditProfileScreen.tsx

- Fields: display name, @username (with availability check), bio, city of residence

- Avatar photo picker + cover photo picker

- Language selector (EN/ES)

- Profile Theme Selector (opens full-screen selector from Task 0.5)

- Save button — updates Supabase users table

- Cancel button — discards changes with confirmation alert

Verification checklist:

- All fields save correctly to Supabase

- Username change checks availability

- Photo upload stores in Supabase Storage and updates URL in DB

- Theme change takes effect immediately after save

TASK 1.9  Social Feed Screen

Type: Screen   |   Effort: M   |   Dependencies: 1.7, 0.6

Files: /mobile/screens/feed/FeedScreen.tsx, /mobile/components/feed/PostCard.tsx

- Following-only feed, chronological, no algorithm

- Post card: avatar + name + timestamp + content + photo(s) + like/comment/share actions

- Like button with animated heart + real-time count

- Comment count opens CommentSheet

- Infinite scroll pagination (20 posts per page)

- Pull-to-refresh

- Empty state: "Follow people to see their posts. Find them inside business chats."

- Fetch from Supabase: SELECT posts WHERE user_id IN (following list) ORDER BY created_at DESC

Verification checklist:

- Feed shows only posts from followed users

- Infinite scroll loads more posts correctly

- Like updates in real-time without page refresh

- Pull-to-refresh fetches latest posts

- Empty state shows when user follows nobody

TASK 1.10  Create Post Screen

Type: Screen   |   Effort: S   |   Dependencies: 1.9

Files: /mobile/screens/feed/CreatePostScreen.tsx

- Photo picker (single or multi from gallery or camera)

- Caption text field (500 char limit with counter)

- Optional geotag field: text input only — NO GPS auto-fill (Privacy Rule from spec)

- Post button — uploads photo to Supabase Storage, creates post record

- Cancel with discard confirmation

Verification checklist:

- Photo uploads successfully to Supabase Storage

- Post appears in own profile grid immediately after creation

- Geotag is manual text only — no GPS used

- Caption character limit enforced with counter shown

TASK 1.11  Stories — Create & View

Type: Screen   |   Effort: M   |   Dependencies: 1.9, 0.6

Files: /mobile/screens/stories/StoryViewerScreen.tsx, /mobile/components/stories/StoriesRow.tsx

- Stories row at top of feed: avatar circles with colored ring if unseen story

- Tap avatar: opens full-screen story viewer

- Story viewer: full-screen photo/video, progress bar, 5s auto-advance

- Swipe left/right to navigate between users' stories

- Tap left/right halves to go back/forward within same user

- Create story: photo picker + optional text overlay

- Stories expire after 24 hours (Supabase scheduled job or check on fetch)

- Viewers list (own story only): shows who viewed

Verification checklist:

- Story rings appear only for unseen stories

- Auto-advance after 5 seconds works correctly

- Swipe navigation between users works

- 24h expiry removes stories from feed

- Viewers list shows correct users for own stories

TASK 1.12  Direct Messages — Inbox

Type: Screen   |   Effort: M   |   Dependencies: 1.7, 0.6

Files: /mobile/screens/dms/DMInboxScreen.tsx, /mobile/screens/dms/DMChatScreen.tsx

- DM inbox: list of conversations sorted by latest message

- Each row: avatar, name, last message preview, timestamp, unread badge

- Unread badge count on bottom tab

- Open conversation: full chat interface with same bubble styles as chat rooms

- Real-time messages via Supabase Realtime subscription

- Send text, photo, voice note in DMs

- Read receipts: show single/double check marks (Design System Section 4.2)

- Respect privacy setting: only accept DMs from allowed users

Verification checklist:

- New messages appear instantly via Realtime

- Unread count on tab updates correctly

- Read receipts toggle correctly per privacy settings

- DMs from blocked users do not appear

- Photo and voice note sending work correctly

TASK 1.13  Privacy & Security Screen

Type: Screen   |   Effort: M   |   Dependencies: 1.7

Files: /mobile/screens/settings/PrivacyScreen.tsx

- Implement ALL settings from MASTER_SPEC Section 13 and DESIGN_SYSTEM

- Red warning banner at top: "Your real-time location is never shared — this cannot be changed"

- Sections: Profile visibility, Content, Messages & chat, Location (locked), Blocked users

- Location row: shows ti-shield-lock icon in red + "Always off — Locked" badge — NO toggle

- All other settings save to Supabase users.privacy_settings JSONB column

- Blocked users list: show count, "Manage" link to BlockedUsersScreen

Verification checklist:

- Location row has NO toggle — it is visually locked

- All privacy settings save and persist after app restart

- Blocked users list is accurate

- Settings match MASTER_SPEC Section 13 table exactly

- Warning banner is always visible at top

TASK 1.14  Settings Screen

Type: Screen   |   Effort: S   |   Dependencies: 1.13

Files: /mobile/screens/settings/SettingsScreen.tsx

- Account: email, change password, @username

- Notifications: work vs social (separate toggles), proximity alerts (4 modes)

- Proximity notification settings: mode selector (All/Favorites/Visited/Off)

- Language: EN / ES toggle

- Appearance: dark/light/system

- Privacy & Security (navigates to Task 1.13)

- Sign out button (with confirmation)

- Delete account (with confirmation + 24h delay)

Verification checklist:

- Language change takes effect immediately across app

- Appearance toggle switches theme without restart

- Sign out clears all auth tokens

- Proximity mode selection saves correctly

TASK 1.15  Follow System & User Discovery

Type: Logic   |   Effort: M   |   Dependencies: 0.6, 1.7

Files: /mobile/hooks/useFollowSystem.ts, /mobile/services/users.ts

- Follow / unfollow: creates/deletes record in follows table

- Follower count and following count update in real-time on profile

- Follow request system for private accounts: pending state with notification

- User discovery: users can only be found INSIDE business/event chats (no global search)

- Blocking: creates block record, removes from follower/following lists, hides all content

- Reporting: creates report record, sends to Super Admin review queue

Verification checklist:

- Follow creates DB record and updates counts

- Private account creates pending request not immediate follow

- Users cannot be searched globally — only discoverable in chats

- Block removes user from all lists and hides content

- Report creates record in reports table

TASK 1.16  Notifications — Push Setup

Type: Integration   |   Effort: M   |   Dependencies: 1.3-1.15

Files: /mobile/services/notifications.ts, /mobile/hooks/useNotifications.ts

- Set up Firebase Cloud Messaging (FCM) for iOS and Android

- Request push permission on first login

- Register FCM token in Supabase users.fcm_token

- Notification types: new DM, new follower, post like, post comment, work alert (differentiated)

- Work notifications: different icon style (ti-briefcase) and accent color (#f59e0b amber)

- Social notifications: standard icon and #5C7CFA accent

- Handle tap on notification: navigate to correct screen

- Proximity notifications: local geofence trigger (Stage 4 will enhance)

Verification checklist:

- Push notifications arrive on device

- Tapping notification opens correct screen

- Work vs social notifications have visually different icons

- FCM token stored in Supabase and updated on refresh

TASK 1.17  Gifts System

Type: Logic   |   Effort: M   |   Dependencies: 1.7, 0.6

Files: /mobile/services/gifts.ts, /mobile/screens/profile/GiftsReceivedScreen.tsx

- Gift flow: during order checkout, user selects "Gift" order type + picks recipient from chat

- Gift creates gift record in DB linking sender, recipient, business, and item

- Recipient gets push notification: "You received a gift at [Business]!"

- Gifts Received tab on profile (ti-gift icon) shows gift history

- Gift visibility controlled by privacy setting (Task 1.13)

- Gift item is delivered same as regular order (appears in KDS)

Verification checklist:

- Gift order type creates gift record in DB

- Recipient receives push notification

- Gifts appear in recipient profile Gifts tab

- Visibility respects privacy settings

TASK 1.18  Check-In System

Type: Logic   |   Effort: S   |   Dependencies: 0.6, Stage 2

Files: /mobile/components/chat/CheckInButton.tsx, /mobile/services/checkIn.ts

- Check-in button visible inside chat room (owner activates per business)

- One check-in per user per business per 24 hours — enforce in DB with unique constraint

- Check-in requires user to be within venue radius (geofence check)

- Creates check-in record and posts system message in chat: "@username checked in at [Business]"

- Check-in history appears in user profile Places tab (ti-map-pin)

- Places tab respects privacy settings (no timestamps shown)

Verification checklist:

- Second check-in attempt within 24h is blocked with clear message

- Check-in outside radius is blocked

- System message appears in chat

- Check-in appears in user Places tab without timestamp

STAGE 2 — Businesses & Chat

Build business management, chat rooms, and all owner/moderator tools.

TASK 2.1  Business Registration Wizard (Web)

Type: Screen   |   Effort: L   |   Dependencies: 0.8, 0.6

Files: /web/app/business/register/page.tsx

- Step 1: Business name, category, description, photos upload (cover + icon emoji)

- Step 2: Address + draw radius on map (Google Maps API) + phone number

- Step 3: Operating hours (7 days) + working days selector (7-pill row)

- Step 4: Stripe Connect onboarding (redirect to Stripe, return with account_id)

- Business saved to Supabase with status = "pending_verification"

- Create default Main Room automatically on business creation

- Redirect to verification flow after registration

Verification checklist:

- All 4 steps validate before proceeding

- Radius drawing works on map

- Stripe Connect redirect works and returns account_id

- Business record created with correct status

- Main Room created automatically

TASK 2.2  Business Verification Flow

Type: Logic   |   Effort: L   |   Dependencies: 2.1, 0.6

Files: /web/app/business/verify/page.tsx, /api/verify/

- Step 1 status check: poll Stripe Identity status — show pending/approved/failed

- Step 2: Generate unique 6-character code per business per day. Show code to Owner. Accept selfie upload. Store for Super Admin review.

- Step 3: Send SMS via Twilio with 6-digit code. Owner enters code. Verify and mark step complete.

- Show verification progress bar (3 steps) with green checkmarks

- After Step 1 approved: set business.status = "pending" — shows on map with Pending badge

- After all 3 steps: set business.status = "verified" — enables payments

Verification checklist:

- Pending badge appears on map after Step 1

- Payments are blocked until all 3 steps complete

- SMS code expires after 10 minutes

- Incorrect SMS code shows error and allows retry

- Verified badge appears after all 3 steps

TASK 2.3  Business Profile Card (Mobile)

Type: UI Component   |   Effort: L   |   Dependencies: 2.1, 0.4

Files: /mobile/components/map/BusinessPreviewCard.tsx

- Implement EXACT spec from MASTER_SPEC Section 5.2 and DESIGN_SYSTEM Section 11

- Cover photo (120px height) with gradient overlay (rgba(bg,0.96))

- Business emoji icon: 52x52px, radius 14px, border 3px in bg color, z-index 3

- Open/Closed badge: real-time based on business hours

- Name, category, distance, star rating (stars in #FFCC00)

- Address with ti-map-pin icon in #5C7CFA

- Hours grid: today highlighted in #34C759, 2-column grid for other days

- Working days: 7 circles 24px, today filled green

- Photo gallery: horizontal scroll, 58x58 thumbnails, +N counter

- Live strip: green dot + active count + room chips

- Buttons: Enter Chat (primary) + View Menu (secondary) + ti-navigation + ti-share

- Both dark and light versions — see Design System Section 4.5

Verification checklist:

- Card matches DESIGN_SYSTEM Section 11 exactly

- Open/Closed badge updates based on current time and hours

- Photo gallery scrolls horizontally

- Room chips show correct room names

- Both light and dark modes render correctly

TASK 2.4  Chat Room Screen

Type: Screen   |   Effort: XL   |   Dependencies: 0.4, 2.3, 0.6

Files: /mobile/screens/chat/ChatRoomScreen.tsx, /mobile/components/chat/

- Top bar: business icon + name + active count, sub-rooms horizontal scroll, menu icon (right, with divider)

- Menu icon: only visible if business.menu_enabled = true

- User avatars row below top bar (horizontal scroll)

- Messages list: real-time via Supabase Realtime, infinite scroll upward

- Chat input: text field + + button (expands Photo/Voice/GIF/Offer panel)

- Message types: text, photo, voice note, GIF, system messages, offer cards, pinned banner

- Apply chat room theme from room.chat_theme_id (Task 0.4)

- Incognito mode: toggle before entering, nickname picker, shows names/avatars only

- Long press message: bottom sheet with actions based on user role

- Map reaction: 3-second emoji animation (Stage 4 enhancement)

- Check-in button if business has it enabled

Verification checklist:

- Messages appear in real-time via Supabase Realtime

- Theme applies correctly from room.chat_theme_id

- Incognito mode hides full profiles correctly

- Long press shows correct actions per user role

- + button panel shows all 4 options

- Menu icon only appears when business.menu_enabled is true

TASK 2.5  Pin Message Feature

Type: Logic   |   Effort: M   |   Dependencies: 2.4

Files: /mobile/components/chat/PinMessageSheet.tsx, /mobile/components/chat/PinnedBanner.tsx

- Long press message → bottom sheet with Pin option (Owner/Moderator only)

- Pin config screen: notification choice (yes/silent), room selector, auto-unpin timer

- Save pinned message to pinned_messages table with expires_at

- Pinned banner: sticky below sub-rooms row, pin icon + truncated text + countdown + X

- System message in chat: "[Owner] pinned a message"

- X button removes pin (Owner/Mod only)

- Multiple pins: banner shows latest, tap to see all pinned

- Countdown timer updates every minute

- Auto-unpin: cron job or check on load compares expires_at to now

Verification checklist:

- Only Owner/Moderator can see Pin option in long press sheet

- Pinned banner appears immediately after pinning

- Countdown timer shows correct remaining time

- Auto-unpin removes banner at correct time

- System message appears in chat after pinning

- X only visible to Owner/Moderator

TASK 2.6  Offers Feature

Type: Logic   |   Effort: M   |   Dependencies: 2.4

Files: /mobile/components/chat/CreateOfferSheet.tsx, /mobile/components/chat/OfferCard.tsx

- Offer type selector: Discount / 2x1 Bundle / Happy hour / Free item (2x2 grid)

- Fields: title, discount amount, min purchase, description

- Duration: 1h/2h/Tonight/Custom

- Room selector: checkboxes with active user count

- OfferCard component: gradient header (#5C7CFA to #7C3AED), discount badge, countdown, Order now button

- Order now: navigates to menu filtered to offer item/category

- Owner tag: ti-crown + "Posted by Owner" at card bottom

- Share button on card

- If duration > 0: also creates pinned_messages entry

- Save offer to offers table with expires_at

- Offer card renders in dark and light themes

Verification checklist:

- Offer card renders with correct gradient header

- Countdown timer is accurate

- Order now button opens menu to correct filter

- Offer also appears as pinned banner

- Share button works

- Only Owner sees the offer creation option in + panel

TASK 2.7  Room Manager — Dashboard

Type: Screen   |   Effort: L   |   Dependencies: 0.8, 0.4

Files: /web/app/dashboard/chat/page.tsx

- List of rooms: main room (required, blue left border) + sub-rooms (purple border)

- Each row: room icon + name + active count + theme name + buttons

- Buttons per room: QR code (ti-qrcode) + Edit (ti-edit) + Delete (trash, not on main room)

- Expand/collapse each room to show full settings panel

- Settings panel: room name, description, icon selector (Task 0.4 mini selector), color, password toggle, TTL toggle, notify toggle

- Password toggle: enables password_hash field, Owner sets password, hash with bcrypt

- QR button opens QR modal (Task 2.8)

- "Add sub-room" button at bottom with plan limit indicator

- Chat room theme selector: 15 miniature previews (Task 0.4)

- Save changes updates Supabase rooms table

Verification checklist:

- Room list shows correct active counts

- Password can be set and changed

- Theme selector shows all 15 themes and saves correctly

- QR modal opens for each room

- Delete works for sub-rooms (not for main room)

- Plan limit shows correct usage (e.g. 2 of 5)

TASK 2.8  QR Code Generator — Dashboard

Type: UI Component   |   Effort: M   |   Dependencies: 2.7

Files: /web/components/dashboard/QRModal.tsx, /web/services/qr.ts

- Generate QR code SVG for each room URL: jchat.app/r/[business-slug]/[room-slug]

- QR modal: full-size preview + room name title + note for sub-rooms

- Sub-room note: "Scanning enters Main Room + [SubRoom] simultaneously"

- Download options: PNG (high-res 1024px), SVG (vector), PDF (print-ready A4)

- Share row: Copy link, Share (Web Share API), Print

- Business Pro: render logo inside QR center (upload logo in business settings)

- QR accent color matches room theme accent color

- Inline mini QR visible in room row (not just modal)

Verification checklist:

- QR code is valid and scannable

- PNG download is at least 1024x1024px

- SVG is valid vector format

- PDF is print-ready A4

- Sub-room QR URL contains both main and sub-room IDs

- Pro logo embedding works

TASK 2.9  Employee System

Type: Logic   |   Effort: L   |   Dependencies: 0.6, 2.4

Files: /mobile/components/chat/AddEmployeeSheet.tsx, /web/app/dashboard/employees/page.tsx

- Mobile: long press user in chat → "Add as employee" (Owner only) → role picker bottom sheet

- Roles: Manager, Cashier, Waiter, Kitchen, Chat Moderator, Analyst

- Creates employee record + sends push notification to user

- User accepts: business appears in linked_businesses on their profile

- Staff section on business profile: only visible to linked employees

- Dashboard employees page: list, roles, permissions, last active, remove button

- Physical presence check for moderators: compare user GPS to business location (Stage 4)

- Business plan limit: max 10 employees; Pro: unlimited

Verification checklist:

- Add employee creates DB record and sends notification

- User can accept or decline invitation

- Staff section only visible to linked employees

- Role determines which actions are available in chat

- Plan limit enforced at employee count

TASK 2.10  Business Chat Moderation Tools

Type: Logic   |   Effort: M   |   Dependencies: 2.4, 2.9

Files: /mobile/components/chat/UserActionSheet.tsx

- Long press user avatar in chat → action sheet based on role

- Regular user options: View profile, DM, Follow/Add friend, Mute (personal), Report, Block (personal)

- Owner/Moderator extra options: Warn, Mute in room, Remove from room, Ban permanently

- Block (personal): hides that user from own view — does NOT expel from room

- Ban: creates ban record, removes from room, prevents re-entry

- Mute in room: silences user messages for duration (1h/24h/permanent)

- Moderator requires physical presence (Stage 4 geofence check)

- All moderation actions logged to moderation_logs table

Verification checklist:

- Regular users only see their 6 options

- Owner/Mod see all 10 options

- Personal block hides user without expelling

- Ban prevents re-entry to room

- All actions log to moderation_logs

TASK 2.11  Incognito Mode

Type: Logic   |   Effort: S   |   Dependencies: 2.4

Files: /mobile/components/chat/IncognitoToggle.tsx

- Slider/toggle before entering a chat room

- Nickname input field (required if incognito on)

- Incognito user sees other users' display names and avatars (not full profiles or photos)

- Other users see the incognito user's nickname, no real name or avatar

- Incognito user can still use all chat features (send messages, order, etc.)

- Incognito mode is per-room-entry — not a global setting

- Cannot be changed after entering the room (must exit and re-enter)

Verification checklist:

- Incognito user appears as nickname to others

- Incognito user sees real names/avatars of others

- Full profile tap shows limited info for incognito users

- Toggle is only accessible before entering room

TASK 2.12  Business Preview Page (Web)

Type: Screen   |   Effort: M   |   Dependencies: 2.3

Files: /web/app/b/[slug]/page.tsx

- Web-accessible business page (no app required)

- Same information as mobile business card but full page layout

- Business hours, photos, menu preview, room list

- CTA: "Download JChat to enter the chat room"

- Share page URL works for SEO

- Structured data (JSON-LD) for Google rich results

Verification checklist:

- Page renders without authentication

- SEO meta tags are correct

- JSON-LD structured data is valid

- CTA links to App Store / Play Store

TASK 2.13  Nearby Businesses (Web & Mobile)

Type: Screen   |   Effort: M   |   Dependencies: 0.5, 2.3

Files: /mobile/screens/nearby/NearbyScreen.tsx, /web/app/nearby/page.tsx

- List view of active businesses sorted by distance

- Search bar with text search

- Category filter chips

- Each item: business name, category, distance, active user count, rooms count, open/closed badge

- Tap: opens business preview card/page

- Web version: no GPS — shows businesses by city/area selected

- Mobile version: sorted by GPS distance (Stage 4 will use live GPS)

Verification checklist:

- Business list fetches from Supabase with active user counts

- Search filters list in real-time

- Category chips filter correctly

- Distance shows on mobile

- Web version allows city selection

TASK 2.14  Sub-room Password Entry

Type: UI Component   |   Effort: S   |   Dependencies: 2.4, 2.7

Files: /mobile/components/chat/PasswordEntrySheet.tsx

- Bottom sheet appears when trying to enter a password-protected sub-room

- Title: "This room is members-only" with ti-lock icon

- Password text input (secure entry, show/hide toggle)

- "Enter room" button: verifies password hash via Supabase function (never send plaintext)

- Wrong password: shows error "Incorrect password" and allows retry

- Correct password: caches auth for this session, enters room

- No brute force: after 5 failed attempts, 30-minute lockout

Verification checklist:

- Wrong password shows error without revealing hash

- Correct password grants entry

- Lockout activates after 5 wrong attempts

- Password entry is visually secure (dots not chars by default)

TASK 2.15  Reviews & Ratings

Type: Logic   |   Effort: M   |   Dependencies: 0.6, 2.3

Files: /mobile/components/reviews/, /web/app/dashboard/reviews/

- Post-order rating prompt: 1-5 stars after order delivered (Task 7.6)

- Reviews stored with user_id, business_id, rating, text, created_at

- Business profile shows average rating + review count

- Business dashboard: reviews list, average, response ability

- Reported reviews go to Super Admin queue

- Cannot review same business twice in 7 days

Verification checklist:

- Rating prompt appears after order marked delivered

- Average rating updates immediately

- Business owner can see all reviews in dashboard

- Duplicate review prevention works

TASK 2.16  Business Settings — Dashboard

Type: Screen   |   Effort: M   |   Dependencies: 0.8, 2.1

Files: /web/app/dashboard/configuration/page.tsx

- Business info: name, description, category, address, phone, website

- Hours editor: 7-day grid with open/close times + closed toggle per day

- Radius display (read-only — change requires Super Admin)

- Cover photo + icon emoji upload

- Photo gallery manager: upload, reorder, delete

- Menu enabled toggle (shows menu icon in chat)

- Dashboard theme selector (Task 0.3)

- Tip configuration: enabled toggle, suggested percentages

- Payout frequency: Daily/Weekly/Monthly (calls Stripe API)

Verification checklist:

- Hours save correctly for all 7 days

- Cover photo and gallery upload work

- Dashboard theme changes instantly

- Tip config saves and appears in checkout

- Payout frequency change updates Stripe schedule

TASK 2.17  Public Locations Manager (Super Admin)

Type: Screen   |   Effort: M   |   Dependencies: Super Admin access

Files: /web/app/super-admin/locations/page.tsx

- Create public locations: parks, events, public squares that appear on map without business account

- Fields: name, type, coordinates, radius, description, active dates

- Public locations appear on map same as businesses but with different pin style

- Users can enter public location chats without ordering

- Manage: list, edit, deactivate, delete

Verification checklist:

- Public location pins appear on map correctly

- Chat room opens for public locations

- Only Communications Admin or Super Admin can manage locations

TASK 2.18  Map Reactions

Type: Logic   |   Effort: S   |   Dependencies: 2.4, Stage 4

Files: /mobile/components/chat/MapReactionButton.tsx

- Reaction button in chat (emoji picker, max 5 options)

- Tap emoji: sends reaction event to Supabase Realtime channel

- On map (Stage 4): emoji floats up from business pin for 3 seconds then fades

- Only users currently inside the chat room can send map reactions

- Rate limit: 1 reaction per user per 10 seconds

- Animation: 3s ease-out, translateY(-30px) + opacity 0 + scale 1.3

Verification checklist:

- Only in-room users see the reaction button

- Reaction event broadcasts via Realtime

- Rate limit prevents spam

- Animation duration is exactly 3 seconds

TASK 2.19  Event Creation (Business Owner)

Type: Screen   |   Effort: M   |   Dependencies: 2.3, 0.8

Files: /web/app/dashboard/events/page.tsx, /mobile/screens/events/

- Create event: name, date, time, description, cover photo, location (defaults to business)

- Event appears on map with special event pin style

- Event has its own chat room (auto-created)

- Event chat room has TTL: auto-closes X hours after event end time

- Event visible in Nearby screen with date/time

- Owner can close event early from dashboard

Verification checklist:

- Event appears on map at correct location

- Event chat room auto-closes at set time

- Event shows in Nearby with correct date

- Owner can close event from dashboard

TASK 2.20  Loyalty Program — Setup & Points

Type: Logic   |   Effort: L   |   Dependencies: 0.6, 2.3

Files: /web/app/dashboard/loyalty/page.tsx, /mobile/screens/loyalty/

- Dashboard: configure point rules (e.g. 1 point per $1 spent), tiers, rewards catalog

- Point award: triggered on order completion, adds to loyalty_points table

- User mobile: loyalty balance on profile, points history, rewards to redeem

- Redemption: user selects reward in checkout, discount applied, points deducted

- Tiers: Bronze/Silver/Gold based on total points earned

- Business Pro only: ROI reporting in Analytics (Task 3.12)

Verification checklist:

- Points awarded correctly after order completion

- Balance shown in user profile

- Redemption deducts points and applies discount

- Tiers update based on total points

STAGE 3 — POS & Payments

Complete commerce layer: menu, ordering, payments, KDS, and analytics.

TASK 3.1  Menu Editor — Dashboard

Type: Screen   |   Effort: L   |   Dependencies: 0.8, 0.6

Files: /web/app/dashboard/menu/page.tsx

- Category list with drag-to-reorder

- Create/edit category: name + icon selector (Task 0.4 dual emoji/SF icon selector)

- Product card: name, description, price, photo upload, dietary tags, ID-required toggle

- Product customization options editor: add size options (required) + extras (optional)

- Best Seller / New / Hot badge toggle per product

- Publish/unpublish toggle per product and per category

- Low stock: manual stock count, auto-hide when 0 (if inventory enabled)

- All changes save to Supabase menu_categories and menu_items tables

Verification checklist:

- Categories can be reordered via drag

- Icon selector shows both emoji and SF icons

- Product save creates/updates DB record

- ID-required flag saves correctly

- Unpublished items hidden from customer menu

TASK 3.2  Menu Screen — Mobile (Customer)

Type: Screen   |   Effort: L   |   Dependencies: 3.1, 2.4

Files: /mobile/screens/menu/MenuScreen.tsx, /mobile/components/menu/

- Full-screen menu (not bottom sheet)

- Header: back button (returns to chat) + business name + cart icon with badge

- Search bar within menu

- Horizontal category tabs (sticky on scroll)

- Featured banner: shows active offer if any

- Product list: card layout with photo (large) + compact layout (no photo)

- Best Seller / New / Hot badges

- Add button: + icon on each product (inline, no navigate away)

- Cart bar at bottom: quantity badge + "View cart" + total price

- Cart bar only shows when cart has items

Verification checklist:

- Menu loads products from Supabase correctly

- Category tabs scroll and filter products

- Featured offer banner shows current active offer

- Add button updates cart count in real-time

- Cart bar shows correct total

- Back button returns to chat room

TASK 3.3  Product Detail Screen

Type: Screen   |   Effort: M   |   Dependencies: 3.2

Files: /mobile/screens/menu/ProductDetailScreen.tsx

- Full-width product photo (140px height)

- Back button (top-left, semi-transparent circle)

- Best Seller badge (top-right)

- Product name, description, price

- Dietary/spice tags

- Required options: size selector (radio buttons)

- Optional extras: checkbox list

- Special instructions: text field

- Quantity selector: - count + with - disabled at 1

- Price updates dynamically as options are selected

- "Add to cart" button with current price

- Navigate back to menu with updated cart

Verification checklist:

- Required options must be selected before Add to Cart

- Price updates correctly when options change

- Quantity cannot go below 1

- Adding same product twice increases quantity in cart not duplicates

TASK 3.4  Cart Screen

Type: Screen   |   Effort: M   |   Dependencies: 3.3

Files: /mobile/screens/menu/CartScreen.tsx

- Order type selector: Table (waiter) / Counter (pickup) / Gift (send to user) — 3 equal cards

- Gift: shows user picker (users in same chat room)

- Items list: product name + options + price + qty controls

- Swipe to delete item

- Promo code field with "Apply" button

- Subtotal + Tax (auto-calculated based on business location) + discount if promo applied

- Proceed to checkout button

- Empty cart state: "Your cart is empty" + "Browse menu" CTA

Verification checklist:

- Order type selection is required before checkout

- Gift picker shows only current room users

- Promo code validates against offers table

- Tax calculation is correct

- Swipe to delete removes item

TASK 3.5  Checkout Screen — Express

Type: Screen   |   Effort: L   |   Dependencies: 3.4, 3.6

Files: /mobile/screens/checkout/CheckoutScreen.tsx

- Single scrollable screen — no separate steps

- Order summary section with edit shortcut → goes back to cart

- Tip selector: 10% / 15% / 20% / Custom (tap Custom shows number input)

- Payment method section: saved card (if any) + Apple Pay + Google Pay + PayPal

- Payment method selection: radio buttons with icons

- Final total breakdown: subtotal + tax + tip

- Pay button: "Pay $XX.XX with Face ID" — uses LocalAuthentication API

- "Secured by Stripe" text with ti-lock icon below button

- On success: show ProcessingScreen, then navigate to SuccessScreen

Verification checklist:

- Tip calculation updates total in real-time

- Face ID authentication triggers correctly

- All 4 payment methods are selectable

- Total breakdown is mathematically correct

- Success navigates to order confirmation

TASK 3.6  Stripe Integration — Payments

Type: Integration   |   Effort: XL   |   Dependencies: 0.6, 3.5

Files: /api/payments/, /mobile/services/stripe.ts

- Set up Stripe Connect — business receives payments directly

- Create PaymentIntent on server (never on client)

- Stripe Customer: create on first purchase, save to users.stripe_customer_id

- Save card: create SetupIntent, save PaymentMethod to stripe_customer_id

- Apple Pay: react-native-stripe-sdk with Apple Pay support

- Google Pay: react-native-stripe-sdk with Google Pay support

- PayPal: Stripe PayPal payment method

- Payment failed: return error code, client shows bottom sheet with options

- Payment success: create order record, trigger KDS update, send push to owner

- Subscription payments: Stripe Billing with 3-day grace period logic

- Payout schedule: update Stripe Connect account payout schedule via API

Verification checklist:

- Test mode payments work with Stripe test cards

- Real PaymentIntent created server-side (not client-side)

- Saved cards appear on next purchase

- Apple Pay works on iOS device

- Payment failure shows bottom sheet correctly

- Order created in DB only after payment confirmed

TASK 3.7  Payment Success & Save Card

Type: Screen   |   Effort: S   |   Dependencies: 3.5, 3.6

Files: /mobile/screens/checkout/PaymentSuccessScreen.tsx

- Green checkmark animation (ti-check in green circle, 72px)

- "Payment confirmed!" title + order number + business + order type

- "Save card for faster checkout?" prompt (if card not already saved)

- Save card / Not now buttons

- "Back to chat" button (primary) navigates to chat room

- Order number displayed prominently

Verification checklist:

- Success screen shows correct order number

- Save card prompt only shows for new cards

- Back to chat returns to correct room

- Payment confirmation email sent (via Supabase Edge Function)

TASK 3.8  Order Tracking Screen

Type: Screen   |   Effort: M   |   Dependencies: 3.7, 0.6

Files: /mobile/screens/orders/OrderTrackingScreen.tsx

- 3-step stepper: Confirmed (blue) → Preparing (amber) → Ready (green)

- Each step shows icon: ti-check / ti-chef-hat / ti-check

- ETA countdown in minutes (updated from KDS)

- Per-item status list (Cooking / Ready)

- Service call button (ti-bell-ringing) opens service call bottom sheet

- Real-time updates via Supabase Realtime on orders table

- Rating prompt appears after status changes to "delivered"

- "Back to chat" button always visible

- Push notification when status changes to "ready"

Verification checklist:

- Stepper updates in real-time as KDS changes status

- ETA countdown is accurate

- Rating prompt appears at correct time

- Push notification sent when order is ready

- Service call button works

TASK 3.9  Kitchen Display System (KDS)

Type: Screen   |   Effort: L   |   Dependencies: 0.8, 3.6

Files: /web/app/dashboard/kds/page.tsx

- Full-screen KDS view (optimized for tablet)

- Orders in columns by status: New / In Progress / Ready

- Order card: order number, items, customizations, table/counter/gift, time elapsed

- Mark item ready: tap item → status updates to ready

- Mark order ready: all items ready → triggers customer notification

- Mark order delivered: final status update

- Alert sound on new order (browser Audio API)

- Auto-refresh every 30 seconds as fallback (primary: Realtime)

- Filter by room (e.g. only show VIP room orders)

Verification checklist:

- New orders appear instantly via Realtime

- Status changes update customer tracking screen

- Alert sound plays for new orders

- Delivered status triggers rating prompt for customer

- Filter by room works correctly

TASK 3.10  Inventory Management

Type: Screen   |   Effort: M   |   Dependencies: 0.8, 3.1

Files: /web/app/dashboard/inventory/page.tsx

- Product list with current stock count

- Edit stock count inline

- Low stock alert threshold per product (default: 5)

- Auto-hide from menu when stock reaches 0

- Stock movement history log

- Bulk import via CSV

- Email alert to owner when stock hits threshold

Verification checklist:

- Stock count updates reflect in menu (0 = hidden)

- Low stock alerts fire at correct threshold

- Movement history logs all changes

- CSV import works correctly

TASK 3.11  Reservations System

Type: Screen   |   Effort: L   |   Dependencies: 0.8, 0.6

Files: /web/app/dashboard/reservations/page.tsx, /mobile/screens/reservations/

- Dashboard: calendar view + list view, confirm/reject buttons, capacity settings

- Customer mobile: select date/time/party size, special requests, submit

- Reservation status: Pending / Confirmed / Rejected / No-show

- Owner gets push notification for new reservation requests

- Waitlist: if full, offer to join waitlist

- Reminder notifications: 24h and 2h before reservation

- No-show tracking for loyalty program

Verification checklist:

- Calendar shows all reservations correctly

- Confirm/reject updates customer notification

- Waitlist adds correctly when full

- Reminders fire at correct times

TASK 3.12  Analytics Pro Dashboard

Type: Screen   |   Effort: XL   |   Dependencies: 0.8, 3.6, 0.3

Files: /web/app/dashboard/analytics/page.tsx

- Tab navigation: Revenue / Customers / Products / Chat / Loyalty ROI / Forecast / API

- Revenue tab: daily bars chart, peak day/hour, tips total — using recharts or Chart.js

- Products tab: top products ranking with bar charts, units + revenue

- Activity heatmap: 7-day x 24h grid — color-coded by order density

- Customer segments: Regulars/Occasional/New/At risk with percentage bars

- Cohort retention: monthly cohorts x weekly retention percentage grid

- Revenue forecast: historical line + dashed projected line with confidence band

- Apply dashboard theme colors to all charts (Task 0.3)

- Export: CSV and PDF buttons for all reports

- API tab: show API key (Business Pro) with copy button

- Only accessible on Business Pro plan

Verification checklist:

- All 7 tabs render with correct data

- Charts use dashboard theme accent color

- Heatmap grid renders all 168 cells (7 x 24)

- CSV export downloads correctly

- PDF export is properly formatted

- Plan gate: redirects Business plan to upgrade page

TASK 3.13  Super Admin Panel

Type: Screen   |   Effort: XL   |   Dependencies: 0.8, 0.6

Files: /web/app/super-admin/, /web/app/super-admin/layout.tsx

- Protected route: only Super Admin and designated roles can access

- Overview dashboard: MRR, ARR, total users, DAU/MAU, churn rate, active businesses, alerts

- Cmd+K command palette for fast navigation

- User management: search by @username/email/name, view profile, assign trial, ban

- Business management: search, view, close/suspend, silent access to all rooms

- Verification queue: approve/reject with action buttons

- Revenue page: MRR chart, subscription breakdown by tier, failed payments list

- Geography: users by country + language breakdown

- Alerts page: security alerts, payment failures, reports queue

- Admin team: add by email or @username, assign roles + add-on permissions

- Announcement builder: segment builder (filters) + compose + send

- Trial assignment: search user + select tier + set days + confirm

- Security logs: visible to Super Admin and Log Viewer permission

Verification checklist:

- Only authorized roles can access each section

- Silent access to businesses logs to security_logs

- Trial assignment sends notification to user

- Segment builder creates correct user filter

- Verification approval updates business status

TASK 3.14  Disputes & Refunds System

Type: Logic   |   Effort: M   |   Dependencies: 3.6, 3.8

Files: /web/app/dashboard/disputes/page.tsx, /web/app/super-admin/disputes/page.tsx

- Customer opens dispute from order history or tracking screen

- Creates dispute record with order_id, reason, description

- Owner sees dispute in dashboard with 48h countdown

- Owner can: approve refund (full/partial), reject with reason

- Auto-escalation: if no Owner response in 48h → status changes to "escalated"

- Super Admin sees escalated disputes in queue

- Super Admin can force refund via Stripe API

- Customer notified at each status change

- Refund processed via Stripe — amount returned to original payment method

Verification checklist:

- Dispute creates DB record correctly

- 48h timer auto-escalates to Super Admin

- Owner approve triggers Stripe refund

- Super Admin force refund overrides Owner decision

- Customer notified at each stage

TASK 3.15  Subscription Management

Type: Logic   |   Effort: L   |   Dependencies: 0.6, 3.6

Files: /api/subscriptions/, /web/app/dashboard/billing/page.tsx

- Stripe Billing integration for Regular, Verified ($1.99), Business ($49), Pro ($99)

- Upgrade flow: select plan → Stripe Checkout → webhook updates subscription

- Downgrade: takes effect at end of billing period

- Failed payment webhook: trigger 3-day grace logic (Day 1/2/3 notifications)

- Day 3 no payment: set business.status = "suspended", remove from map

- Payment recovered: instantly restore business

- Free trial: apply trial_end date, send 3d and 1d reminders, expire access

- Dashboard billing page: current plan, usage, payment history, upgrade/downgrade buttons

Verification checklist:

- Upgrade webhook updates plan_id in DB immediately

- Failed payment triggers Day 1 notification

- Business removed from map on Day 3

- Trial expiry removes access at correct time

- Payment recovery restores access instantly

TASK 3.16  Offers & Promotions Builder (Dashboard)

Type: Screen   |   Effort: M   |   Dependencies: 0.8, 3.1

Files: /web/app/dashboard/offers/page.tsx

- Dashboard offers builder (more advanced than the in-chat quick offer)

- Offer types: Happy hour, Bundle, Flash sale, BOGO, Discount code

- Scheduling: set start date/time and end date/time

- Targeting: all users in chat / verified users only / new users first visit

- Active offers list: name, type, status, redemption count

- Pause/resume toggle

- Offer analytics: views, taps on Order now, conversions

- Auto-publish offer to chat when it goes live (creates OfferCard message)

Verification checklist:

- Scheduled offer appears in chat at correct time

- Redemption count increments correctly

- Pause stops offer from showing in chat

- Analytics show accurate counts

STAGE 4 — Native Map

The map is the last stage because it requires all business data to be live. Build on top of working Stage 1-3.

TASK 4.1  Google Maps Integration

Type: Foundation   |   Effort: L   |   Dependencies: 0.1

Files: /mobile/screens/map/MapScreen.tsx, /mobile/components/map/JChatMap.tsx

- Install react-native-maps with Google Maps provider

- Configure Google Maps API key (separate keys for iOS and Android)

- Implement A2 Pastel map style for light mode (custom JSON style)

- Implement dark map style for dark mode

- Auto-switch map style based on system dark/light mode

- Map opens by default to user location (request permission on first open)

- Fallback to city center if permission denied

- Map style switcher: Normal / Dark / Satellite / Terrain (4 options)

- Filter chips row: All / Bars / Cafes / Food / Events / Open now

Verification checklist:

- Map renders with A2 Pastel style in light mode

- Map renders with dark style in dark mode

- User location appears on first open (with permission)

- Map style switcher changes base map

- Filter chips are tappable

TASK 4.2  Business Pins & Heatmap

Type: UI Component   |   Effort: L   |   Dependencies: 4.1, 2.3

Files: /mobile/components/map/BusinessPin.tsx, /mobile/components/map/HeatmapLayer.tsx

- Teardrop pins: border-radius 50% 50% 50% 0, rotated -45deg — EXACT spec

- Pin emoji rotated +45deg to compensate

- Pin size based on active user count: small (<5), medium (5-20), large (20-50), featured (50+)

- Pin color from heatmap level: #FF3B30 / #FF9500 / #FFCC00 / #34C759

- Active user count badge: top-right, red background, white text, 7px font

- Tap pin: shows BusinessPreviewCard (Task 2.3) as bottom sheet

- Heatmap circles underneath pins: radial gradient with correct opacity

- Heatmap updates every 60 seconds from Supabase real-time

- Pending businesses show with Pending badge on pin

Verification checklist:

- Pins render with teardrop shape (not circle)

- Pin color matches activity level correctly

- Tapping pin shows BusinessPreviewCard

- Heatmap visible and updates

- Pending pin has different visual treatment

TASK 4.3  Geolocation & Geofencing

Type: Logic   |   Effort: L   |   Dependencies: 4.1

Files: /mobile/services/geofence.ts, /mobile/hooks/useGeofence.ts

- Continuous background location tracking (request always-on permission)

- Geofence: check if user is within business radius on entering chat

- Chat moderation actions check geofence (Moderator must be inside)

- Check-in validates geofence (user must be inside)

- Proximity notification logic: 30-second dwell time before notification fires

- Timer resets if user moves outside radius before 30 seconds

- Max 3 proximity notifications per day — track in AsyncStorage

- Max 1 notification per venue per 2 hours

- Mode check: respect user's proximity mode setting (All/Favorites/Visited/Off)

Verification checklist:

- Geofence correctly detects user inside/outside radius

- 30-second dwell check prevents car drive-by notifications

- Day limit of 3 notifications enforced

- Per-venue cooldown of 2 hours enforced

- Mode Off completely disables proximity notifications

- Moderator outside radius cannot moderate

TASK 4.4  Proximity Notifications

Type: Logic   |   Effort: M   |   Dependencies: 4.3, 1.16

Files: /mobile/services/proximityNotifications.ts

- When dwell time passes (30s inside radius): check mode setting

- Mode All: notify for any active business

- Mode Favorites: only notify for businesses in user's favorites list

- Mode Visited: only notify for businesses user has checked in to before

- Mode Off: no notifications

- Notification content: "{Business name} is active now — {N} people inside"

- Tap notification: opens BusinessPreviewCard on map

- Track notification history in AsyncStorage for daily limit

Verification checklist:

- Each mode filters correctly

- Notification content matches spec

- Tap opens correct business

- Daily limit of 3 is enforced

- 2-hour per-venue cooldown works

TASK 4.5  Map Reactions — Live on Map

Type: UI Component   |   Effort: M   |   Dependencies: 4.2, 2.18

Files: /mobile/components/map/MapReactionOverlay.tsx

- Subscribe to map_reactions Supabase Realtime channel

- When reaction received: render emoji at business pin coordinates

- Animation: float up 30px + fade out + scale 1.3 over exactly 3 seconds

- Multiple simultaneous reactions offset horizontally

- Max 5 concurrent reactions per pin (oldest replaced)

- Only in-room users can send (validated server-side)

- Rate limit: 1 per user per 10 seconds

Verification checklist:

- Emoji appears at correct pin location

- Animation is exactly 3 seconds

- Multiple reactions display side by side

- Rate limit prevents spam

- Only in-room users can send

TASK 4.6  Map Filters & Advanced Search

Type: UI Component   |   Effort: M   |   Dependencies: 4.2

Files: /mobile/components/map/FilterPanel.tsx

- Filter chips (horizontal scroll): All, Bars, Cafes, Food, Events, Open now

- Advanced filter panel (slide up from bottom): distance slider, min rating, category multi-select, active users minimum

- Filters update heatmap in real-time

- Heatmap legend updates to reflect filtered results

- Search bar: text search shows results on map + list below

- Results count: "24 places near you"

- Reset filters button when any filter is active

Verification checklist:

- Chips filter pins on map in real-time

- Advanced panel slides up correctly

- Distance filter changes visible pins

- Search shows results both on map and in list

- Reset clears all filters

Final Testing Checklist — Before Each Stage Merge

| Check | Stage 0 | Stage 1 | Stage 2 | Stage 3 | Stage 4 |
| --- | --- | --- | --- | --- | --- |
| All design tokens match DESIGN_SYSTEM.docx exactly | Yes | Yes | Yes | Yes | Yes |
| Light and dark mode both render correctly | Yes | Yes | Yes | Yes | Yes |
| All 10 dashboard themes work | Yes | — | Yes | Yes | — |
| All 15 chat themes work | Yes | — | Yes | — | — |
| All 15 profile themes work | Yes | Yes | — | — | — |
| No hardcoded hex values in codebase | Yes | Yes | Yes | Yes | Yes |
| Real-time updates work (Supabase Realtime) | — | Yes | Yes | Yes | Yes |
| Privacy: location is never revealed | — | Yes | Yes | Yes | Yes |
| Stripe payments work in test mode | — | — | — | Yes | — |
| All navigation flows complete correctly | Yes | Yes | Yes | Yes | Yes |
| TypeScript: zero compilation errors | Yes | Yes | Yes | Yes | Yes |
| No console errors or warnings in production mode | Yes | Yes | Yes | Yes | Yes |

How to fix a broken task:

- Identify the failing task number (e.g. Task 2.5 — Pin Message)

- Open a new Claude Code session

- Say: "Read JCHAT_3.0_MASTER_SPEC.docx, JCHAT_3.0_DESIGN_SYSTEM.docx, and JCHAT_3.0_DEV_PLAN.docx"

- Say: "Task 2.5 is failing. The issue is [describe issue]. Fix it without breaking other tasks."

- Provide the specific error message or screenshot

- After fix: re-run the verification checklist for that task